[image: image1.png]Conventionon
Biological Diversity



                                  [image: image2.png]. LifeWeh

Partnerships for financing
protected areas





EXPRESSION OF INTEREST

FOR FINANCIAL SUPPORT OF PROTECTED AREAS 

to be profiled with support of the CBD LifeWeb Initiative
SECTION I: BASIC INFORMATION
COUNTRY/COUNTRIES
	Mongolia


PROJECT TITLE 

	Strengthening the Protected Area Network in Mongolia (SPAN)


CONTACT PERSON 

Name and contact information (to be consulted on content and revisions)  
	Mr. Ayush Namkhai

Director General 

Department for Special Protected Area Management 

Ministry of Nature, Environment and Tourism 

Street of United Nations-5/2 

Ulaanbaatar 15160 Mongolia

Telephone: +976 51 267675

Fax: +976 11 312428

Email: namkhai@mne.gov.mn


ABSTRACT 

Please briefly explain in two to three sentences why this project is important to sustaining biodiversity, addressing climate change and securing livelihoods.
	Mongolia’s 74 protected areas, which cover around 16% of the country, are the home of some globally endangered species, host the country’s largest lakes, include the most important tourist destinations and supply the drinking water for the capital Ulaanbaatar. What they don’t have, is sufficient resources to manage them and therefore the project will focus to improve management and financing of the protected area system and its surrounding buffer zones, which provide some of the few alternatives for rural communities to break the poverty line. Additional resources are needed to help adapt rural Mongolia to climate change. 


GEOGRAPHIC SCALE  

Please select one of the following.

	
	Multinational

	X
	National 

	
	Sub-national


SCOPE  

Please select all that apply to this project.

	
	Creating new protected area(s)
	Please indicate the # of new areas to be created

	X
	Strengthening the management of existing protected area(s)
	As of 2012, 74 protected areas exist in Mongolia covering 25.2million hectare or 16.4% of total country’s territory.

	
	Improving the enabling environment for protected areas


LINKS WITH THE WDPA (the World Database on Protected Areas)
If this project’s scope involves existing areas registered in the WDPA, please include the URL links to protectedplanet.net of all the areas involved in this project.  If the area(s) are not registered in the WDPA, please indicate the complete name(s). 

	The number of existing protected areas is too large to include here, as it involves all protected areas in Mongolia. Below is a list of newly acquired protected areas since 2010 that are not listed in the WDPA:
Name


Hectare

Category 

Year of establishment

Ulaan Taiga

   431,694
Strictly PA

2011

Zed Khantai 

Buteeliin Nuruu

   604,150
Strictly PA

2011

Bulgan Gol-Ikh Ongog
     92,221
National Park

2011

Mongol Els

   271,313
National Park

2010

Ulaagchny Khar Nuur
   259,403
National Park

2010

Tengis Shishged 
   875,712
National Park

2011
Khuren Belchir

     11,843
Nature Monument
2010

Baga Gazriin Chuluu
       2,718
Nature Monument
2011

Altan Khokhii

      90,735
Nature Reserve

2010

Bogd Uul

      25,670
 Nature Reserve

2011

Burdene Bulag 

      36,159
Nature Reserve

2011

Ongon Tavan Bulag
        9,939
Nature Reserve

2011

Delgerkhangai Uul 
      58,324
Nature Reserve 

2011

Choiriin Bogd Uul
        5,265
Nature Reserve

2011
  Total


2,775,148

	


MAPS 

If possible, in addition to this EOI, please send high quality maps situating and describing the project area. 
	
	Name of attachment
	Description

	1.
	Annex 1

	Map of existing protected areas


	2.
	
	

	3.
	
	


Add additional rows as needed.
Alternatively, if possible, please also indicate latitude and longitude coordinates best situating the project.  For help situating your project see:  www.getlatlon.com.
	46.862496


	Latitude 

	103.846656
Longitude


IMAGES
If possible, please send, along with this EOI, at least three high quality images and any additional media (videos, web pages, brochure, etc.) of the project. Please note that images will be used to profile your Expression of Interest on the CBD LifeWeb Website and may also be used for other CBD LifeWeb communication materials. Please note that at least one image is required. 

	
	Name of attachment
	Description

	1.
	SPAN project factsheet

	Key information about the project and  its activities.


	2.
	Photo 1

	Ikh Nart is a home of globally threatened Argali sheep


	3.
	Photo 2

	Hkyargas lake in the Uvs Lake Basin National park



Add additional rows as needed.
 SECTION II: PROJECT DESCRIPTION

LOCAL CONTEXT AND PROBLEMS TO BE ADDRESSED BY THE PROJECT

Please describe the context and challenges (including threats to biodiversity) in the area. You are welcome to attach supporting documents. 

	Being the most sparsely populated country in the world and characterised by a nomadic lifestyle with a traditional respect for nature, Mongolia has been able to preserve a lot of valuable biodiversity that has disappeared elsewhere in the region. 
Mongolia hosts globally-significant populations of a number of critically endangered species, such as the Mongolian Saiga antelope (Saiga tatarica mongolica; 100% of global population), the Gobi bear (Ursus arctos gobiensis; 100%), the Bactrian camel (Camelus bactrianus; approximately 37%) and the re-introduced Przewalski's horse (Equus ferus przewalskii; 95%), as well as globally endangered species like the snow leopard (Uncia uncial; approximately 12%), the long-eared jerboa (Euchoreutes naso) and the Mongolian three-toed jerboa (Stylodipus sungorus).

In the past 20 years, many species have sharply declined, facing increasing threats from poaching, mining, habitat fragmentation, overfishing and habitat loss. After the country embarked on a transition from its former socialist system to a more open market oriented model, the mining sector experienced a boom and the number of livestock grew dramatically. This has lead to severe damage of ecosystems while new infrastructure development further fragments the open steppe landscape. 
The Government has rapidly expanded its protected area system to counter these losses. Since the 1990s, the area of Mongolia designated as protected area grew from less than 10 to the current total of 74 protected areas, which now cover over 25 million hectares, 16% of the country’s surface. Capacities and resources for protected area management have not kept pace with the expansion of the protected area network, resulting in a situation where most protected areas in Mongolia suffer from inadequate resources to conserve important species and habitats. 
Of Mongolia’s 74 protected areas, there are:

(1) 14 Strictly Protected Areas (IUCN categories Ia and Ib) covering an area of 11,887,758 ha

(2) 26 National Parks (IUCN category II) covering an area of 11,418,886 ha

(3) 24 Nature Reserves (IUCN category III) covering an area of 2,239,616ha

(4) 10 National Monuments (IUCN category III) covering an area of 116,567 ha.

Mongolia’s Law on Buffer Zones requires the establishment of Buffer Zones outside Protected Areas and also allows for their establishment either outside or overlapping with the Limited Use Zone of National Parks. In addition, local government may establish Buffer Zones around Nature Reserves and Natural Monuments.

In addition to Mongolia’s national protected area system, there is a local protected area system. Mongolia’s Law on Special Protected Areas empowers Governments at the provincial and local level to designate local protected areas. To date, approximately 937 local protected areas have been established in Mongolia, covering over 16.5 million ha (equivalent to over 10% of the country); however, few (if any) receive financial or human resources necessary to achieve their conservation objectives. These local protected areas are not considered to be part of the Mongolian national protected area system.

As part of its commitment to the Convention on Biodiversity, the Government of Mongolia set a formal target to conserve 30% of the country (46.9 million ha) in protected areas by 2030.

The key challenges for management of the existing protected area system are:
(1) The current legal framework and guidelines on Protected Area management planning and decision making systems do not enable the protected area management at the national and local level to generate sufficient resources to address biodiversity threats. T
(2) Operational and capacity weaknesses prevent cost-effective protected area management. The capacity building needs of protected area staff to perform protected area functions are not systematically assessed and there are neither long term capacity building plans nor adequate allocation of resources for such activities. This leads to ineffective use of existing protected area resources – both human and financial - to achieve meaningful biodiversity conservation impacts.
There is also a lack of comprehensive budget plans and business plans for revenue generation and therefore protected areas are under-resourced to protect biodiversity and are not equipped to develop new funding sources.


Please provide a brief description of each objective and, if possible, estimate of funding required for each, as well as the overall expected results. Please add or delete rows for objectives, as needed. 
	OBJECTIVES
	MEASURABLE RESULTS
	ADDITIONAL FUNDING NEEDED*

	To catalyze the management effectiveness and financial sustainability of Mongolia’s existing protected areas system

	A refined policy framework and institutional arrangements for sustainable management and financing of the national protected area system.
	Approved policy and legislation related to management plans, budgets, and revenue retention and land fees.
	US$ 400,000

	Increased capacity of government department management and staff (and their partners) to effectively manage and govern the national protected area system.
	Improved institutional and staff capacity and effective use of models of collaboration
	US$ 800,000

	Design and implementation of sustainable financing mechanisms and innovative collaborative approaches resulting in increased funding and management effectiveness to ensure the long term sustainability of the protected area system.
	Knowledge-based information management, improved budget allocation processes, and increased funding through increased used of traditional and innovative sustainable financing mechanisms.
	US$ 1,150,000

	TOTAL ADDITIONAL FUNDING NEEDED
	US$ 2,350,000


*Please provide amounts in USD or Euros and specify the currency.
TIMEFRAME 

Please indicate the estimated number of years required to implement the project, ranging from 1 to 5 years.

	5 years  (2010-2015)


RELEVANCE TO NATIONAL PLANNING

Consistent with Decision X/31, please indicate the relevance between this submission and the following national planning processes. If possible, please attach supporting documents.

National development strategies (e.g. Poverty Reduction Strategies (PRSPs), economic and sustainable development plans, infrastructure plans, land use plans, strategies for achieving the Millennium Development Goals, etc.)

	The MDG-based Comprehensive National Development Strategy, which is the highest level planning document in the country, clearly states that the PA network needs to be expanded and that management of the existing network requires substantial upgrading. Mongolia has adopted a specific MDG target to cover the country for 30% with protected areas. The project will help improve the management of those areas that have been gazetted. The Master Plan for Land Use (2003) provides the legal basis for establishment of PAs for the next 16-20 years. 


National climate change strategies (e.g. REDD-plus strategies, National Adaptation Plans of Action (NAPAs), etc.)
	The National Action Program on Climate Change (2011) supports climate change adaptation approaches to protect and conserve biological diversity in special protected areas. One of the major activities under Output 1.1 of SPAN project is to revise and develop PA management planning guidelines which includes climate change adaptation strategies. The demonstration sites will function as pilot areas to adapt their management plans. Based on the results, a methodology will be developed to integrate climate change adaptation into the protected area management system. One of the main points of Mongolia’s NAPCC is to develop adaptation strategies for all sectors. 


National Biodiversity Strategies and Action Plans (NBSAPs) and action plans for implementing the CBD Programme of Work on Protected Areas (PoWPA)
	The project is consistent with National Program on Protected Areas (1998), Biodiversity Action Plan (1995), The Action Plan for Implementation of the National Programme on PAs and the Action Plan for Development of Tourism in PAs (2009). These programmes include clear goals on sustainable financing of PAs through defining possible funding instruments and creating a favourable legal framework, human capacity development, effective management, public awareness and participation and funding. 

The project’s activities will strengthen the overall policy, legal and institutional arrangements to better address threats to biodiversity of global value. Other benefits of the project will be through extensive capacity building from national to local levels. The project has been designed to improve financial sustainability of the  PA network in Mongolia. A key aspect is to strengthen local stakeholder’s involvement in PA management, including local communities, Buffer Zone Councils, local government, and the private sector. 


ECOLOGICAL CONTRIBUTION 
Please indicate the extent to which the area(s) is/are ecological priority(s) for the national protected area system, based on contribution to ecological representation, connectivity, viability and/or irreplaceability within the protected area system.  If available, please refer to the national ecological gap analysis or other geographic prioritisation exercises. 
	Being a national level project, it supports all of Mongolia’s protected areas and aims to improve the way the entire system is managed. Most of the remaining populations of highly endangered species find their last resorts in the protected areas, including the gobi bear (with a population below 50), Bactrian camel, Saiga Antilope and snow leopard. 

Mongolia’s vast geographical area of 1,564,100 km2 includes semi-desert and desert plains, grassy steppe, mountains, coniferous boreal and steppe forests and saxaul scrub forests. The Mongolian Biodiversity Conservation Action Plan (1993) identifies six specific ecological zones: Desert (20% of the country); Desert-steppe (19%); Steppe (21%); Forest steppe (26%); Taiga (8%), and Alpine (4%).
The Altai-Sayan montane forests and the Daurian steppe are two WWF Global 200 Eco-regions that are at least partially located within Mongolia. The global importance of many of these ecosystems is well recognized. Furthermore, Mongolia contains two UNESCO World heritage sites, 11 RAMSAR sites, 70 Important Bird Areas (IBAs) and five sites recognised under the East Asian Australasian Flyway Partnership for Migratory birds.
The gaps in Mongolia’s protected area system have been mapped in the 2010 WWF report ‘Filling the Gaps to Protect the Biodiversity of Mongolia.’ The project has taken into account the findings of this assessment in its design, which included a number of issues related to the entire PA system. 


CONTRIBUTION TO CLIMATE CHANGE 
Climate change mitigation 

Please indicate information about carbon sequestration and/or storage benefits from this project. If specific figures are currently available, please include them here.

	As the target area is among the most sparsely populated in the world, the main contribution towards mitigating climate change is through better forest protection. Illegal logging has caused the forests to shrink in recent years, although they still cover around 7% of the country. Better protection is the only way to preserve more of the forests located in the protected areas. The project will be linked to the UN-REDD Programme, which supports the Mongolian Government to develop a national REDD+ Action Programme.


Climate change adaptation  
Please indicate information about climate change adaptation benefits from this project, such as storm barriers, flood control, protection against sea level rise, enabling specific mobility in the face of climate change, etc.
	The UNEP/IPCC climate change assessment (AIACC) noted that over 80% of Mongolia is highly vulnerable to climate extremes. For example, over the last decades, autumn and winter precipitation has increased by almost 9%, while spring and summer precipitation has decreased by almost 10%. The permafrost zone of Lake Khovsgol National Park in northern Mongolia, where the annual air temperature has increased by 1.44°C since 1963, is showing signs of rapid change. Extended droughts that are likely to be related to climate change have caused the drying-up of an estimated 500 rivers and lakes, including those in protected areas. These changes undermine ecosystem resilience and the highly vulnerable biodiversity in Mongolia. This is particularly critical for globally threatened species that live in the most marginal areas, such as the Gobi Desert and Altai Mountains.

Mongolia’s National Climate Change report states that 78.2% of land in Mongolia affected somehow by desertification and land degradation. Various reports estimate that majority of grasslands, including protected areas, is degraded to some extent. With the exception of Strictly protected areas, livestock grazing is allowed within Protected areas. PAs include land that has traditionally been used by herder families. These areas are important for the animal husbandry industry, a key economic resource, which directly depends on the vegetation and climate conditions. In some areas, rangeland conditions within last several years have deteriorated rapidly because of extreme weather events (drought and blizzards), an increasing livestock population and a greater concentration of people. However, the project will largely deal with local communities, local authorities and the Protected Area Administration to re-introduce seasonal grazing in line with new innovative management practices to respond and adapt to these changes.  
An important activity that the project intends to carry out with additional funding is to integrate climate change adaptation into protected area management guidelines. The project would start by reviewing the management plants of the 3 target sites and revise their management plans to integrate climate change adaptation considerations. 


OTHER ECOSYSTEM GOODS, SERVICES AND LIVELIHOODS 

Please provide a brief description of benefits of this project to providing the following ecosystem goods and services applicable to this project.

Freshwater security (e.g. water provision for household consumption, industrial production, grazing and     agriculture, avoiding desertification, etc.)
	The PA system includes Mongolia’s largest lakes such as Uvs Lake and Khuvsgul Lake, which provides water into the Selenge-Bajkal Water Sytem. A recent World Bank Study pointed out that the Terelj Khan Khentii PA system provides most of fresh drinking water for Mongolia’s capital, Ulaanbaatar, where over a third of Mongolians live. The PAs also include most part of the Altai and Khangai Mountains, which are a main source of water for drinking, grazing and irrigation in Western Mongolia. 


Food security (e.g. mitigating spread of invasive alien species, increasing fish stocks, increasing variety of local foods, etc.)
	So far, the number of invasive species in Mongolia is limited. A lot of fish species, fruits and crops are located in the protected areas. These areas play an important role to conserving these stocks, as most of the remaining country is affected by the growing mining boom, the unregulated livestock policy and a steady expansion of major settlements and large scale infrastructure. 


Human health and wellbeing (e.g. regulating the emergence and spread of disease, increasing physical activity,  providing sources of traditional knowledge, medicines biomedical research opportunities, etc.)
	Due to Mongolia’s sparse population levels, the impact on human health will be limited. The main role in people’s wellbeing is through the provision of ecosystem services such as freshwater, clean air and grazing land. 


Income generation (e.g. tourism related activities, harvesting of non-forest timber products, fishing, etc.)
	Besindes mining and pastoralism, tourism is the only source of livelihood in Mongolia that has the potential to create additional jobs in rural Mongolia, where over 45% of the population is living below the national poverty line. Almost all major tourist destinations are located in the protected areas, including the Khovsgol Lake in the North, the Altai Mountains in the West and the sand dunes of the Gobi in the South. 

One of the project target areas is  Orkhon Valley National Park which is one of the most important tourism destinations in Mongolia. Unplanned tourism development is already overwhelming the area. However, the project will focus to develop the exemplary Tourism Plan for 2 target sites  and assist in the implementation in a manner that explore full potential of local community and private sector engagement in both responsible tourism and biodiversity conservation in PAs. 


Cultural and spiritual enrichment (e.g. protection of natural sacred sites, sanctuary for culturally important species, preservation of pilgrimage routes, etc.)
	The majority of the national sacred sites has been designated as national protected area and fall under the National PA System. With sufficient resources a sound management system can be put in place to preserve these sites. Resources are also needed to advocate for keeping these areas in the system due to the ever growing pressure of mining interests. 

Through improving the legal and policy framework for sustainable financing of PAs in Mongolia and strengthening skills and capacity of the staff at the national and local level,the SPAN project will greatly contribute to the protection of natural sacred sites and culturally important species, especially in the  project target sites.


Optional: Please indicate any additional information and attach supporting documents.
	


INSTITUTIONAL CONTEXT 

Please indicate the partners to be involved in this project and their roles.

	PARTNER NAME
	ROLE IN THIS PROJECT

	Mr. Ayush Namkhai

Director General 

Department for Special Protected Area Management 

Ministry of Nature, Environment and Tourism 

Street of United Nations-5/2 

Ulaanbaatar 15160 Mongolia

Telephone: +976 51 267675

Fax: +976 11 312428

Email: namkhai@mne.gov.mn
	Lead agency

	United Nations Development Programme (UNDP)
Ms Oyuntulkhuur Bandi

National Project Coordinator

Oyuntulkhuur.bandi@undp.org
 
	Implementing partner providing technical assistance through its Country Office and Global Network including over 160 countries. 

	GIZ
	Provision of technical experts


Add additional rows as needed.
SECTION III: COUNTERPART FUNDING
	CATEGORIES
	INSTRUCTIONS
	SOURCE(S)
	AMOUNT

	TOTAL PROJECT COST
	Please indicate the total budget required for this project.
	$USD 4,300,000

	COUNTERPART FUNDING SECURED
	Domestic funding secured 
	Please indicate domestic funding committed, including government budgets, private foundations and NGOs, as well as in-country financing mechanisms such as trust funds, park entry fees, water funds, airport fees, development fees, etc.
	
	   $USD50000

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	GEF allocations
	Please indicate your countries’ defined or estimated GEF allocation that may be used towards these protected area activities. Please see here for  information about national GEF allocations: http://www.gefonline.org/Country/CountryProfile.cfm 
	 
	$USD 1,500,000

	
	International funding secured
	Please indicate any funding that has been committed from international sources, including multilateral and bilateral donors, international foundations and international NGOs.
	United Nations Development Programme (UNDP)


	$USD 300,000

	
	
	
	GIZ 
	$USD150,000

	
	
	
	
	

	
	
	
	
	

	ADDITIONAL FUNDING NEEDED
	This amount should be equivalent to total project cost minus counterpart funding secured.  
	$USD 2,350,000


SECTION IV: LINKS TO THE CBD PROGRAMME OF WORK ON PROTECTED AREAS
IMPLEMENTATION OF THE CBD PROGRAMME OF WORK ON PROTECTED AREAS
Please indicate how this project contributes to the implementation of the CBD Programme of Work on Protected Areas (PoWPA) and how it meets the PoWPA goals. 

	Goal 1.4 To sustainably improve site-based protected area planning and management:

The revised Guideline on developing PA management planning that is developed with project support,  mandates  a highly participatory process, involving  local communities, local government and relevant stakeholders , as part of site-based planning. An Ecosystem based approach to PA planning will be followed,  using relevant ecological and socio-economic data required to develop effective planning process. The Management plan for Ikh Nart Nature Reserve has already been developed in accordance with the revised guideline and the experience will be replicated for other protected areas during the project implementation period.
Goal 3.4 To ensure financial sustainability of protected areas and national and regional systems of protected areas:
SPAN project will facilitate a formal assessment and revision of both the National Programme on Protected Areas and the Law on Special Protected areas to provide guidance and requirements for integrated PA management plans and budget plans. In close consultation with the Ministry of Finance and relevant stakeholders including the mining sector, the project will also support necessary efforts to ensure that opportunities exist for PAs to develop new revenue mechanisms and retain more of the revenues earned onsite. The SPAN will facilitate the development of a detailed system-wide financial needs and financial strategy, improve accounting systems to track revenues, expenditures and performance across the system. The project will support the PA Authority to launch a Mongolia PA Forum which will become an important means to define roles and responsibilities for all stakeholders in PA management, including tourism and mining sector and coordinate resources and efforts to support the success of PA system.
Goal 4.2 To evaluate and improve the effectiveness of protected area management:

The project will device effective monitoring and evaluation approaches at the individual PA and at the system level to assess performance against biological and socio-economic objectives and to inform policy decisions for PA management and financing. Also work with MNET to develop simple but effective knowledge-based data management system to capture financial data, staff performance, biological, socio-economic, etc. data to drive continuous improvements.


FINANCIAL SUSTAINABILITY
Please indicate institutional commitments and/or sustainable financing mechanisms that will contribute to the project’s sustainability.  You are welcome to attach supporting documents.
	The key focus of the project will be on sustainable financing mechanisms. Already an assessment has been carried out that identified a wide range of options to improve revenue generation for Mongolia’s Protected Areas. The project is now supporting their implementation. It has been estimated that the budget of the PA system can be tripled within 5 years. These financing mechanisms will help generate additional funding for the PA System, which will help to increase the PA system budget. The project will also help to revise Mongolia’s PA policies to unlock further potential revenue sources for protected areas. 


PARTICIPATION AND EQUITY 
Please indicate how this project will contribute to the full and effective participation of indigenous and local communities and the equitable sharing of costs and benefits with indigenous and/or local communities.

	Local communities are an essential part of any conservation programme in Mongolia. Being so sparsely populated, the Government cannot reach out to the remote areas where important ecosystems are located. 

Local communities within and adjacent to protected areas are also dependent on resource use inside the protected areas. They are largely nomadic herding communities and have for some time prior to the gazettal of the protected areas been using land now designated as protected areas. These communities can potentially play a significant role in effective protected area management if given the opportunity; however, existing protected area legislation lacks specific reference to the roles, responsibilities and benefits of local communities in relation to protected area management.

The SPAN Project will contribute to better local livelihoods through increased resilience of ecosystems in protected areas that underpin the livelihoods of several households living inside and around protected areas.


GOVERNANCE TYPES 
If applicable, please explain how this project will contribute to a greater diversity of governance types in the national protected area system.

	A key aspect of the project is to strengthen local stakeholders’ involvement in PA management. Revision of PA laws and other relevant legal documents will focus on creating favourable environment to support diversity of governance types in PAs, pilot and exercise different types of management authority and responsibility on state-owned land taking into consideration customary laws and country specifics.  Specifically, community involvement and management of Buffer Zones will be linked to improved management of the PA system as well as alternative funding opportunities. The project will also promote amending the PA legislation to enable NGOs to manage protected areas and include community PAs as a national PA category. 


SECTION V: ADDITIONAL PROJECT INFORMATION

ADDITIONAL INFORMATION
Please indicate any additional information
	The project has consciously chosen to focus on improving the management of the existing PA system rather than on expanding it further. The adding of over 60 new PAs in the past 20 years has overstretched the existing system which was not designed for this magnitude. The way the PA system is managed will be tailored to the existing size, while enabling further expansion. 


KEYWORDS
Please check the following keywords that apply to this project 
	Threats addressed:
 FORMCHECKBOX 
 Encroachment and development 

 FORMCHECKBOX 
 Global climate change
 FORMCHECKBOX 
 Inappropriate resource management policies

 FORMCHECKBOX 
 Infrastructure for energy and transportation

 FORMCHECKBOX 
 Invasive species

 FORMCHECKBOX 
 Over-harvesting 

 FORMCHECKBOX 
 Unregulated tourism and recreation

	Millennium Development Goals (MDGs):
 FORMCHECKBOX 
 Achieve universal primary education 
 FORMCHECKBOX 
 Combat HIV-AIDS, Malaria and other diseases

 FORMCHECKBOX 
 Develop a global partnership for development

 FORMCHECKBOX 
 Ensure environmental sustainability
 FORMCHECKBOX 
 Eradicate extreme poverty and hunger
 FORMCHECKBOX 
 Gender equality and women empowerment

 FORMCHECKBOX 
 Improve maternal health

 FORMCHECKBOX 
 Reduce child mortality rates

	Habitat Types:
 FORMCHECKBOX 
 Arctic 

 FORMCHECKBOX 
 Coastal 
 FORMCHECKBOX 
 Coral reefs 
 FORMCHECKBOX 
 Deep seas
 FORMCHECKBOX 
 Dry and sub-humid lands  

 FORMCHECKBOX 
 Forests
 FORMCHECKBOX 
 Grasslands

 FORMCHECKBOX 
 Inland waters (lakes and rivers inland of oceans) 

 FORMCHECKBOX 
 Islands

 FORMCHECKBOX 
 Mangroves 
 FORMCHECKBOX 
 Mountains
	Other keywords:
 FORMCHECKBOX 
 Reduce Emissions from Deforestation and 

       Forest Degradation (REDD-plus)

 FORMCHECKBOX 
 Climate change adaptation

 FORMCHECKBOX 
 Conflict prevention and resolution

 FORMCHECKBOX 
 Trade

 FORMCHECKBOX 
 Business

 FORMCHECKBOX 
 Renewable energy

 FORMCHECKBOX 
 Restoration

 FORMCHECKBOX 
 Wildlife protection

 FORMCHECKBOX 
 Endangered species

 FORMCHECKBOX 
 Reduce deforestation

 FORMCHECKBOX 
 Traditional knowledge

 FORMCHECKBOX 
 Capacity building

	Cross cutting issues:

 FORMCHECKBOX 
 Access and benefit sharing

 FORMCHECKBOX 
 Children and youth 

 FORMCHECKBOX 
 Communication and awareness building

 FORMCHECKBOX 
 Indigenous peoples 

 FORMCHECKBOX 
 Local community management

 FORMCHECKBOX 
 Monitoring, indicators and assessments

 FORMCHECKBOX 
 Sustainable use
	Others: Please list here as appropriate
 FORMCHECKBOX 
 Protected Area Management Protected

 Area Financing FORMCHECKBOX 
 
 FORMCHECKBOX 
 
 FORMCHECKBOX 
 
 FORMCHECKBOX 
 
 FORMCHECKBOX 
 


ATTACHMENTS
Please indicate the file names of any supporting documents/annexes attached to this Expression of Interest.
	
	Name of attachment
	Description

	1.
	Annex 1

	Map of existing protected areas


	2.
	Annex 2

	List of existing protected areas 


	3.
	Annex 3 (not included)

	Chimed-Ochir B, Hertzman T, Batsaikhan N, Batbold D, Sanjmyatav d, Onon Y and Munkhchuluun B 2010, Filling the Gaps to Protect the Biodiversity of Mongolia, WWF Report MNG 2010 (August 2010)


	4.
	Annex 4

	SPAN project factsheet


	5.
	Annex 5
Ikh Nart is a home of globally threatened Argali sheep
Annex 6
Hkyargas lake in the Uvs Lake Basin National park

	Ikh Nart is a home of globally threatened Argali sheep
Hkyargas lake in the Uvs Lake Basin National park



 Add additional rows as needed.






� National-scale submissions must be endorsed in writing by the Ministry of Environment’s authority responsible for coordinating international cooperation. We also encourage all Expressions of Interest to be endorsed by national authorities for coordinating international cooperation, as appropriate.





PAGE  
2

