Information on National CHM

KIRIBATI

| National CHM |
| --- |
| Web address (URL) |  |
| Title |  |
| Brief description |  |
| Responsible organization |  |
| Webmaster name |  |
| Webmaster email |  |
| Content management system (CMS) |  |
| Database system |  |
| Search engine |  |
| Available human resources for maintenance and development |  |
| Other comments |  |

| Other national websites on biodiversity |
| --- |
| Web address (URL) & title | Brief description | Responsible organization |
| www.environment.gov.ki | The website is under restoration after being hacked. | Environment and Conservation Division |

| Major national organizations involved in biodiversity |
| --- |
| Acronym | Full name | Role |
| ECD | Environment and Conservation Division | CBD national focal point and provide coordination and regulatory roles. |
| FD | Fisheries Division | Provide advisory and technical role in relation to marine biodiversity. |
| ALD | Agricultural and Livestock | Provide advisory and technical role in relation to terrestrial biodiversity and biosecurity. |

Comments on national situation

No CHM website been established There’s a national environment website (www.environment.gov.ki) which provides basic information on biodiversity however this website was hacked in 2015 and restoration work is underway now to it. The environmental management information system (EMIS) is soon to be established in 2016 under the UNDP-GEF CB-II project.

Strategic Vision

“To improve and enhance the storage, protection, management and dissemination of the knowledge and information on the sustainable use, conservation and management of biodiversity to the general public” Adopt the Bioland tool for the CHM website The CHM Website should be established before or by the 2nd half of 2017 The content of the website will be in-line with the NBSAP The CHM website will be regularly updated and maintained by the division’s (ECD) ICT personnel Regular communication with the CBD Secretariat for support and guidance will be made if and when required.

| Roadmap |
| --- |
| Priority | Objective | Activity | Responsible | Requirements |
| 2 | Get support and endorsement on the establishment of the national CHM website | Share and discuss the outcome of the workshop with CHM national focal point. | SEO-PT | OK |
| 2 | Initiate establishment of CHM website | Introduce the tool to ICT personnel through in-house training. | SEO-PT | OK |
| 2 | CHM website is embedded into the EMIS | Discuss with CB-II project personnel how to synergize the CHM website and the EMIS | CHM Focal point | OK |
| 2 | Get the support from key stakeholders (provision of information, etc.) | Consult key stakeholders (NBSAP Planning Team and Steering Committee) – consultation meeting | SEO-PT Biodiversity personnel ICT personnel | CR ARR |
| 2 | Relevant information is in place for the CHM website. | Collating and analysis of information that needs to go onto the CHM website. | SEO-PT Biodiversity personnel ICT personnel | OK |
| 2 | Switch from training website to real website. | Initiate establishment of real CHM website using a bioland/CHM tool. Get in contact with CBD Secretariat from time to time for support and guidance during the development phase. | ICT personnel | CR ARR |
| 4 | The CHM website is regularly updated | Provide regular update and maintenance to the CHM website | ICT personnel | OK |

Notes:

- Priority: 1=urgent, 2=high, 3=medium, 4=low; 5=very low

- Objective: challenge, issue, problem to resolve

- Responsible: organization or person in charge

- Requirements:  Code + text

  - OK: Can be done with existing resources

  - DR: Decision required

  - CR: Collaboration required

  - ARR: Additional resources required (support, cooperation)

Comments on roadmap

Cooperation opportunities / Type of support needed

Support for regional advisors in the area of CHM development. Follow up CHM workshop for the Pacific islands to assess the development of CHM websites. It is recommended to include ICT personnel involved in the development of CHM website as workshop participants.

Thank you!